# ChangeLog and Version History

Status date: April 29, 2026 Repository: https://github.com/Omnilore-DB/Scheduler Final tag (target): d7-final-handoff

This is the project-level change log for CSCI 401 Team 34's 2026 contribution to the Omnilore Scheduler. For program-behavior deviations from the previous desktop application (e.g., 6-class support, mail-merge column changes), see the repository-root CHANGES.md.

## How to tag the final D7 release

After the stakeholder approves the handoff package, create the canonical tag:

git checkout main
git pull
git tag -a d7-final-handoff -m "CSCI 401 Team 34 — Deliverable 7 final handoff"
git push origin d7-final-handoff

If subsequent stakeholder edits land before the course closes, advance the tag:

git tag -fa d7-final-handoff -m "CSCI 401 Team 34 — Deliverable 7 final handoff (rev N)"
git push origin d7-final-handoff --force

The README, the manifest, and this changelog should reference d7-final-handoff once the tag exists.

## Per-deliverable history

### Deliverable 1 — Requirements and schedule (submitted 2026-01-25)

- Project assigned: USC CSCI 401 Project 34 (Omnilore).

- Team formed: Xavier Wisniewski, Derick Walker, Andrew Chang, Aiden Yan, Alex Wan.

- Requirements documented:

  - Convert Omnilore Scheduler from desktop to web.

  - Fix the Co-Coordinator assignment bug.

  - Fix the Show Splits bug.

  - Add intermediate state save/load aligned with stakeholder expectations.

  - (Optional, deferred) AI-assisted scheduling — minimize unmet first choices.

- Prospective schedule for D2–D7 published.

### Deliverable 2 — Codebase review and plan (submitted 2026-02-08)

- Local environments set up; existing Flutter desktop codebase reviewed.

- Web-porting feasibility confirmed; dart:io, desktop_window, and OS file dialogs identified as the conversion blockers.

- Task breakdown and per-developer assignments finalized.

- Working notes: docs/deliverable2_codebase_review.md, docs/platform_gating_rules.md.

### Deliverable 3 — Web migration begins (submitted 2026-02-22)

- First Flutter Web build runs.

- Conditional-import pattern adopted for I/O, downloads, autosave, and window sizing (*_factory.dart + *_stub.dart + *_io.dart / *_web.dart triples).

- scripts/check_platform_gating.sh introduced as a static guard; matched by test/platform_gating_test.dart.

- Initial CI (.github/workflows/test.yml) introduced: gating check + analyze + test.

- Working notes: docs/deliverable3_progress_update.md.

### Deliverable 4 — Bug fixes and intermediate state (submitted 2026-03-08)

- Save / Save As / Load / Autosave / Restore implemented.

  - Bundled save format introduced (CourseFile: + PeopleFile: + Setting:).

  - Browser localStorage autosave with debounce; six keys defined.

  - Restore prompt on app open.

- Show Splits preview workflow shipped: non-destructive preview with manual rebalancing, Cancel, Implement.

- Co-Coordinator investigation: integration tests pass through coordinator → output; final defect closure validated in D5.

- Test suite grew to ~13 test files; ~1,900 LOC of test coverage.

- Repository-state baseline at submission: commit f191326.

- Working notes: docs/deliverable4_fact_set.md, docs/deliverable4_progress_update.md.

### Deliverable 5 — Stabilization and AWS prep (submitted 2026-04-05)

- Coordinator workflow corrected. Set C and CC and Set CC1 and CC2 now clear stale highlights on re-entry; tap a highlighted name to clear an assignment.

- Equal-coordinator export corrected: both names get the (CC) label in the final roster.

- Schedule recomputation corrected: class-size and availability counts now refresh after scheduling and drop events.

- Persistence regressions verified absent after the above changes.

- Test suite stabilized at 57 passing tests on commit c814861.

- AWS deployment preparation begun (initial discussions with Al Ortiz, account access secured).

- Working notes: docs/deliverable5_info_set.md, docs/deliverable5_work_division.{html,pdf,txt}.

### Deliverable 6 — Feature finalization and AWS deployment (submitted 2026-04-19)

- Schedule deselection shipped: clicking the same time slot a second time unschedules.

- Unmet-wants export shipped (per-person Wants/Unmet/Assigned blocks; .txt artifact).

- Filename-on-export consistency: early_roster_YYYY-MM-DD_HHMM.txt, final_roster_YYYY-MM-DD_HHMM.txt, mail_merge_YYYY-MM-DD_HHMM.txt, unmet_wants_YYYY-MM-DD_HHMM.txt all route through the unified exportTextFile() helper and defaultExportFilename(). Web exports now open showSaveFilePicker where supported and fall back to a normal download otherwise.

- AWS deployment automation shipped: .github/workflows/deploy.yml builds the web target, briefly opens runner-IP SSH ingress on AWS_SG_ID, SCPs build/web/* to /var/www/html on EC2_HOST, and revokes the ingress with if: always().

- D6 final-state validation: flutter analyze (pass), flutter test (pass), flutter build web --release (pass with non-blocking advisories).

### Deliverable 7 — Handoff (this submission, due 2026-05-03)

- Project_Docs_D7/ comprehensive handoff package created (this folder), including:

  - README_QuickStart.md, .env.example

  - System_Overview_and_Architecture.md with PNG/SVG diagrams

  - Setup_and_Deployment_Guide.md

  - Operations_Runbook.md

  - API_and_Data_Reference.md

  - Testing_and_QA_Summary.md

  - Security_Privacy_Accessibility_UX_Notes.md

  - Backlog_Known_Issues_Roadmap.md

  - ChangeLog_and_Version_History.md (this file)

  - Demo_Video_Script_and_Checklist.md

  - Handoff_Checklist_and_Verification_Log.md

  - Handoff_Package_Manifest.md

  - Stakeholder_Email_Cover_Note.md

- Live URL confirmed: http://scheduler.omnilore.org.

- Demo video scripted (recording is the remaining D7 work).

- Final tag d7-final-handoff to be created after stakeholder sign-off.

- D7 docs reconciliation: handoff documentation aligned with official origin/main (initial alignment at commit 624c6c9; reconciled after PR #9 merged at 8a38334); test count updated to 21 files / 90 passing tests; timestamped export filenames and current export menu behavior documented.

- Outstanding handoff items (ownership transfer, key rotation, monitoring) listed in Backlog_Known_Issues_Roadmap.md §P0 / §P1.

## Behavior changes vs. the previous desktop application

For program-level deviations (input encoding, splitting/dropping interplay, coordinator UX, mail-merge column count, intermediate-state file format), see the repository-root CHANGES.md. Key items captured there:

- Input files must be UTF-8; up to 6 wanted classes (was 3).

- Splitting and dropping can now be performed interchangeably; split controls are scoped to the resulting class row only.

- Coordinator UX uses two explicit modes (Set C and CC, Set CC1 and CC2) with clearing-on-reentry semantics and tap-to-clear.

- Save/load uses a readable, editable, single-file bundle.

- Mail-merge has nine extra columns per row to accommodate >3 wanted classes.

## Repository revisions of note

| Tag / commit | Stage | Notes |
| --- | --- | --- |
| f191326 | D4 baseline | Save/load + autosave landed. |
| c814861 | D5 baseline | 57 tests passing; coordinator and recomputation fixes landed. |
| (D6 baseline) | AWS deploy + filename consistency landed. |  |
| d7-final-handoff (target) | D7 final | Tag once stakeholder approves. |

### Post-D7 patch — Bundled state restore fix (2026-04-30, PR #11)

- Root cause fixed: Bundled save files concatenated course data, people data, and state markers directly without guaranteed newline separation. If source files lacked a trailing newline, section markers were glued to the last data row, causing FormatException: Saved file is missing the PeopleFile section. on every subsequent restore.

- Symptoms resolved: Stuck "Restoring session…" spinner; restored sessions that could not continue the workflow; empty TXT exports after restore.

- New module: lib/io/bundled_state.dart — buildBundledStateContent / parseBundledStateContent centralises all bundled-format logic with explicit section delimiters and a legacy-file fallback for older saves.

- Restore flow corrected (lib/widgets/screen.dart): _restoreState now parses the bundled format, resets the Scheduling instance, reloads embedded course/people data, and defers error dialogs until after the loading overlay closes.

- Test additions (8 new tests): No-trailing-newline source round-trips; adjacent-marker legacy saves; CRLF content; coordinator-state cross-instance restore — all in bundled_state_test.dart and save_load_compatibility_test.dart.

- Suite at merge: 21 test files, 98/98 passing. Static analysis clean. Web release and Wasm builds pass.

## How to write a new entry

When a new feature lands post-handoff, append an entry under a new heading dated and one-line-summarized, in the same shape as the D4–D6 entries above. Keep the repository-root CHANGES.md for end-user-visible behavior changes; keep this file for project-level milestones.