# Handoff Checklist and Verification Log

Status date: April 29, 2026 Project: Omnilore Scheduler (CSCI 401 Team 34) Live URL: http://scheduler.omnilore.org Repository: https://github.com/Omnilore-DB/Scheduler

This is the final sign-off worksheet. Replace any Pending entries before Brightspace submission and stakeholder approval. The verification log captures the dated runs that prove the build is shippable.

## Checklist (per Deliverable 7 spec)

| # | Item | Status | Evidence / Owner |
| --- | --- | --- | --- |
| 1 | Stakeholder owns everything (GitHub, cloud accounts, services) | Pending | Stakeholder must confirm Owner/Admin on Omnilore-DB/Scheduler and on the AWS account that owns the EC2 host and AWS_SG_ID. |
| 2 | Logins handed over safely (passwords/keys + 2FA/recovery to stakeholder) | Pending | Use stakeholder-approved secure channel; never email or chat. Operations Runbook §6 documents the rotation procedure. |
| 3 | Config template included (.env.example) | Done | Project_Docs_D7/.env.example enumerates all seven required GitHub Actions secrets. |
| 4 | Instructions proven to work (someone outside the build team followed them) | Pending | Stakeholder or mentor follows Setup_and_Deployment_Guide.md from a clean machine; sign here once a clean build/run is confirmed. |
| 5 | Live site works (basic smoke test) | Done (team) / Pending (stakeholder) | Team has confirmed http://scheduler.omnilore.org loads and the pipeline runs end-to-end. Stakeholder must repeat per Testing_and_QA_Summary.md §5. |
| 6 | "In case of trouble" guide present | Done | Operations_Runbook.md. |
| 7 | Quick API/data guide present | Done | API_and_Data_Reference.md. |
| 8 | How to run tests + gaps documented | Done | Testing_and_QA_Summary.md. |
| 9 | To-do list with priorities | Done | Backlog_Known_Issues_Roadmap.md. |
| 10 | Changes documented + final tag | Pending | Changelog (ChangeLog_and_Version_History.md) is current. Final tag d7-final-handoff to be created after stakeholder approves — instructions in the changelog. |
| 11 | Demo video saved and linked | Pending | Script: Demo_Video_Script_and_Checklist.md. Save as Team34_Omnilore_Scheduler_D7_Demo.mp4 in this folder; link from README_QuickStart.md. |
| 12 | Expiry dates noted | Pending | Operations Runbook §10 — stakeholder fills in IAM/SSH/domain/TLS dates. |
| 13 | Stakeholder sign-off | Pending | Email cover note: Stakeholder_Email_Cover_Note.md. Request approval within 48–72 hours. |

### Quality self-check (per spec)

| Check | Result |
| --- | --- |
| Can a new dev clone, configure, run, deploy, and troubleshoot with only your docs? | Yes — README_QuickStart → Setup_and_Deployment_Guide → Operations_Runbook is the canonical path. |
| Are 'secrets' safely transferred and in stakeholder control? | Pending until §1, §2 above are signed off and AWS keys + EC2 SSH key are rotated to stakeholder-issued values. |
| Does the video clearly show value and current capability? | Pending — script is ready, recording is the next step. |
| Are known issues and next steps honest and prioritized? | Yes — see Backlog_Known_Issues_Roadmap.md. |

## Verification Log

The team has run the following commands against the on-disk repository to confirm build health. Stakeholder is encouraged to repeat any of these on their own machine; the procedure is documented in Testing_and_QA_Summary.md §1.

| Date | Command / Check | Result | Notes |
| --- | --- | --- | --- |
| 2026-04-29 | ./scripts/check_platform_gating.sh | Pass | Platform gating import checks passed. |
| 2026-04-29 | flutter analyze | Pass | No issues found. |
| 2026-04-29 | flutter test | Pass | All 21 test files passed (89/89 tests on D7 verification against official origin/main commit 624c6c9, the pre-merge HEAD before PR #9 landed). |
| 2026-04-30 | flutter test | Pass | All 21 test files passed (90/90 tests on the post-merge HEAD 8a38334 of origin/main; doc-only changes from PR #9 were a no-op for the test suite). |
| 2026-04-29 | flutter build web --release | Pass | build/web/ produced; non-blocking Flutter service-worker / Wasm advisories only. |
| 2026-04-29 | Local static-server smoke test (build/web served on http://localhost:8080) | Pass | index.html returns 200 OK; pipeline runs end-to-end against test/resources/. |
| 2026-04-29 | Live URL reachability — curl -I http://scheduler.omnilore.org | Pass | HTTP 200; Flutter runtime loads. |
| Pending | Stakeholder live-site smoke test against scheduler.omnilore.org with stakeholder data | Pending | Stakeholder runs Testing_and_QA_Summary.md §5. |
| Pending | Final git tag -a d7-final-handoff created after stakeholder approval | Pending | See ChangeLog_and_Version_History.md for the tag command. |

## Sign-off

Stakeholder representative: Pending — please print name, role, date

Date received: Pending

Approval notes or requested edits: Pending

Team 34 contact for handoff questions:

- Xavier Wisniewski — xwisniew@usc.edu

- Derick Walker — dcwalker@usc.edu

- Andrew Chang — achang24@usc.edu

- Aiden Yan — zyan6527@usc.edu

- Alex Wan — wana@usc.edu

By signing above, the stakeholder confirms they have:

- Owner/Admin access to https://github.com/Omnilore-DB/Scheduler.

- Ownership of the AWS account, EC2 instance, security group AWS_SG_ID, and the IAM deploy user.

- Received the seven GitHub Actions secrets through a secure channel and have rotated AWS access keys and the EC2 SSH key.

- Successfully built, deployed, and exercised the live URL using only the documents in Project_Docs_D7/.